Monthly Plan and Work Progress

- Reporting Month: April 2026

- General Information

| No. | Titles |  | Description |
| --- | --- | --- | --- |
| 1 | Consultant’s name | : | Mr. Phaykeo CHANTHALANGSY |
| 2 | Position Title | : | K14 - National IT Specialist to develop generic system (e-inspection, e-certification) to link DOA and Northern Agri-Tech Centre with 5 target provinces |
| 3 | Total number of working days stated in the consultancy contract | : | 121 Days |
| 4 | No. of working days for this month | : | 5.5 Days |
| 5 | Cumulative working days of the consultancy contract | : | 116.5 Days |

- Work Plan

Key activities/tasks for upcoming month: May 2026

| No. | Tasks planned during the month | Working with IA |
| --- | --- | --- |
| 1 | Draft User Guide of use the web application for system administrator | Home and DOA |
| 2 | Continue fixing the system defects: B2, B3, B4 and B5, along with testing all together and debugging | Home |
| 3 | Update the system based on the users’ feedback: UIs of main dashboard and application module | Home |
| 4 | Work on monitoring and data reporting: discuss data visualization – data tables and charts and develop these features along with essential functions such as download and data export (Excel) | Home and DOA |
| 5 | Discuss with DOA on the details of the public page in terms of structure and content – data entry form for exporters to submit request online, and connect the public page to the database system | Home and DOA |
| 6 | Revise, design and develop a module for lab (farm register): UI and data structure together with group permits (RBAC) | Home and DOA |

- Work Progress

Activities/Tasks were conducted in April 2026

| No | Activities/Tasks | Status |
| --- | --- | --- |
| 1 | Revise and incorporate the users’ comments and feedback from the system trial in VTE | Done |
| 2 | Finalize the draft End-User Guide and submit it to the DOA for comments | Done |
| 3 | Reorder the main menu across the system based on the comment from the system trial | Done |
| 4 | Fix the system defect: B1 – login/logout/profile (part of the defect was done) | Continue |
| 5 | Update master data (defect B3): create data tables and UI of district, province, and product unit | Done |
| 6 | Update UI/UX and Multi-layer dashboards (Defect: B6 & B11): mandatory fields are set for UI of users and user group; one to many relationship is set for multiple commodities in application form; menu under Monitoring and Reporting is updated; charts on main dashboard are connected to database | Continue (Some are done) |
| 7 | Coordinate and discuss with DOA on SOP of National Phytosanitary Database (Current web application) in terms of its objective and structure | Continue |
| 8 | Update UIs and data structure of users, user group and group permits, along with modules (defect: B2): Apply toggle status to the aspects | Continue (Some are done) |