Migration of the existing database to a web-based application and system development                                                                      e-Phytosanitary certificate by KE6 & KE14

Executive Summary – Progress Report

# 1. Overview

As agreed with DOA, the migration of the existing stand-alone database on the Windows platform to a new web-based application has been underway since early 2025. Two prerequisite assessments to support system development were carried out in March and May 2025, respectively.

While the new web-based system has been designed and developed based on the main modules of the existing system, additional technical features have been introduced as part of the new platform to enhance functionality, usability, and scalability.

The new database system consists of five key modules: master data management, user administration, entities’ information management, application submission by export entities, and inspection and certificate issuance. These modules have been designed and developed to support the end-to-end processing of phytosanitary certificates. To date, the major system components have been deployed on the cloud server and are accessible via the internet.

However, based on the project’s expected outputs, several technical features and key components still need to be updated or further developed. These include the design and development of the public-facing page, completion of translation from English into Lao and vice versa, verification and validation of system data—particularly master data—and the development of modules for data tracking and reporting, among others. In addition, a farm register module, which is related to ATC activities such as product sample collection and laboratory processing and needs to be incorporated into the web system, remains under study and analysis.

# 2. Current development status

The current development status of the web-based phytosanitary certificate application can be summarized as follows:

Data Structure and Database Development

The core data structure of the system, including database tables, has been designed and developed based on the data processing requirements for phytosanitary certification. Standard software development tools and database design practices have been applied. The database structure largely meets the fundamental requirements of a modern database system, particularly in terms of data storage, retrieval, updating, and integrity management.

User Interfaces (UIs) and Data Dashboards

User interfaces have been designed and developed to support both monitoring and operational workflows. Data dashboards serve as tracking screens for key modules, including the overall status of phytosanitary certificates and request applications submitted by export entities. In addition, data entry forms for master data management and data processing—covering application submission, inspection results, and certificate preview and printing—have been created and linked directly to the underlying database structure. These UIs are largely completed with essential features such as add, edit, update, and delete functions. Furthermore, user administration interfaces, including user information management, user groups, and user profiles, have also been developed and are functioning properly.

System Features and Functionalities

All system pages are integrated with a left-hand navigation menu, along with a dedicated user administration menu to support role-based access. Each data dashboard has been developed with filtering and search functionalities, as well as tagged links that allow users to navigate seamlessly between related pages and modules.

A new phytosanitary certificate format with a QR code has been designed and developed. It is currently undergoing testing for certificate preview and printing. In addition, a module for tracking and verifying the authenticity of certificates is under development. These features enhance system usability and support efficient data processing and tracking.

Testing and Debugging

All developed modules of the web application have undergone systematic testing in accordance with standard software testing procedures. Testing activities have been conducted at different stages of development to ensure that each module functions correctly both independently and as part of the integrated system.

Functional testing has been performed to verify that core features—such as data entry, data editing, application processing, inspection recording, certificate preview, and printing—operate as intended and comply with defined business workflows. User interface testing has also been carried out to ensure that screens, forms, dashboards, and navigation elements are clear, responsive, and user-friendly for different user roles.

In addition, data validation and processing checks have been conducted to identify inconsistencies, missing values, and incorrect data linkages between system modules. This helps ensure data accuracy, integrity, and consistency across the database.

Debugging activities have been carried out continuously throughout the development cycle. Identified issues, including functional errors, interface defects, and data-processing anomalies, have been logged, analyzed, and corrected in a timely manner. Updated code and database structures have then been retested to confirm that issues have been resolved and that no new errors were introduced.

This iterative testing and debugging approach has contributed to improving overall system stability, reliability, and readiness for further user testing and pilot implementation.

Readiness and Deployment

Throughout the development process, newly created and updated database structures, programming files, and system components have been regularly uploaded and deployed to the cloud server in a controlled manner. This incremental deployment approach allows newly developed features and improvements to be made available for review and testing without disrupting existing system functions.

The cloud-based deployment ensures that the system is accessible via the internet for authorized users at central, provincial, and border-point levels. It also enables remote testing, validation, and demonstration of system functionalities in real operating conditions.

Each deployment cycle is followed by basic operational checks to confirm system availability, data accessibility, user authentication, and core functional performance. This process supports early identification of deployment-related issues and helps ensure that the system remains stable and usable as development progresses.

Overall, this approach facilitates continuous readiness assessment, allowing the project team and DOA to verify that the system is technically prepared for user trials, pilot implementation, and further scaling in subsequent phases.

The following table summaries the current completion for the web-based application development

| Project area | Completion status | Percentage | Remarks / Current Action |
| --- | --- | --- | --- |
| Cloud Infrastructure & Deployment | Complete | 100% | System is live on cloud servers and accessible via the internet (the server’s working environment was set up and configured) |
| Database Architecture | Complete | 100% | Migration from Windows to Web-based data structure (PostgreSQL) is finalized |
| User & Access Management | In progress | 75% | Role-based access, user groups, and profiles are functional, but their roles and responsibility need to be clearly identified and confirmed |
| Core Operational UIs | Complete | 90% | Forms for data entry and editing, and dashboards are operational. |
| Testing & Debugging | Ongoing | 80% | Iterative functional testing and bug fixing are active. |
| Certificate issuance (preview & print) | In progress | 75% | Currently, the preview and printing functions are being tested. The existing certificate format, which uses carbon paper, can be successfully previewed and printed. The new certificate format with a QR code is under development |
| Localization (Translation) | Ongoing | 65% | English to Lao (and vice-versa) translation is still being populated. |
| Verification & Public Page | Pending | 20% | Public-facing page and authenticity tracking are under design and development |
| Reporting & Data Tracking | Pending | 25% | Development of advanced reporting modules is still required. |
| Farm Register (ATC) Module | Pending | 10% | Currently in the requirements gathering and analysis phase |
| User guide | Pending | 10% | An initial draft of the User Guide has been developed and is currently undergoing review to ensure alignment with operational workflows |

# 3. Future work plan

Finalization for operational use

- Certificate output: Finalize the testing of the preview and print functions. Ensure the new QR code format successfully links to the backend for digital authenticity verification.

- Role identification & confirmation: Work with DOA to formally define and confirm the specific roles and responsibilities for user groups. This is required to finalize User & Access Management.

- User Guide Completion: Move the initial draft of the User Guide through a final review cycle with DOA power users to ensure it aligns perfectly with the operational workflows

Localization (translation) & data integrity

- Bilingual Content: Accelerate the completion of the English-to-Lao (and vice-versa) translation for all system labels (menu, data forms, etc.), supporting document, certificates, and user guides.

- Data Validation: Conduct a audit of migrated master data such as list of product and pest, and other supporting data to ensure accuracy and consistency.

- Testing & debugging: Continue iterative functional testing and bug fixing to ensure system stability when accessed simultaneously by multiple PAFO and border points users .

Development of pending modules

- Public Verification Portal: Develop the public-facing landing page and authenticity tracking engine. This allows third parties to verify certificates via the QR code without needing internal system access.

- Reporting & Data Tracking: Develop a reporting module to track certificate status, export volumes, and application trends for DOA management. In addition, develop a module to track and verify authorized export certificates at border points.

- Farm Register (ATC) Integration: Conclude the requirement analysis for the Farm Register and begin technical design and development of UIs to link farm-level data and lab results to the certificate issuance process.

Pilot Trial & SOP Implementation

- Centralized trial & system refinement (VTE)

- User Feedback Collection: DOA, PAFO and border point staff in Vientiane will perform end-to-end processing—from application receipt to certificate printing—to identify any usability bottlenecks or logical errors in the core UIs.

- Iterative Updating: User comments will be addressed immediately through iterative testing and debugging, ensuring that data entry forms and dashboards are intuitive and user-friendly.

- Validation of User Guides: The "Initial Draft of the User Guide" will be tested here; if users struggle to follow an instruction, the guide will be updated alongside the system.

- Finalizing Certificate Formats: This session will serve as the final sign-off for the "Certificate issuance (preview & print)" and the functionality of the QR codes.

- Field trial (5 Target Provinces)

- Infrastructure Test: This session will confirm that the "Cloud Infrastructure & Deployment" remains stable and accessible via the internet at various northern border points and provincial offices.

- User Training: Using the refined User Guides from the centralized trial, staff in these five provinces will be trained on "User & Access Management" and their specific roles and responsibilities.

- Localization Verification: PAFO in the 5 target provinces will verify that the "Localization (Translation)" in both Lao and English is clear and technically accurate for their specific commodity types.

- Data Consistency Check: Perform "Data validation and processing checks" to ensure that data entered at the provincial level correctly syncs with the central database without inconsistencies.

System integration and data exchange with IPPC hub

- Standards Alignment: Assist the DOA and international consultants in mapping the existing "Database Architecture" to the IPPC’s global XML standards.

- Technical Liaison: Facilitate communication between DOA and international experts to ensure the "Cloud Infrastructure" is configured for secure API (Application Programming Interface) connectivity.

- Master Data Harmonization: Work with Customs IT teams to map phytosanitary data fields to the Single Window's requirements, ensuring that when a certificate is issued by DOA and PAFO, it is instantly recognizable and verifiable by Customs.  Verify that local botanical names and commodity codes within the "Master Data" module are consistent with international registries to prevent exchange errors.

System monitoring & performance management

- Infrastructure Oversight: During the pilot phase and system operation, the cloud infrastructure will be regularly monitored to ensure the server functions properly and reliably.

- Error Tracking: Implement and monitor error logs to proactively identify and resolve functional errors and data-processing anomalies during system operation.

Maintenance & continuous improvement

- Software patching & updates: Manage iterative code updates to resolve identified bugs and implement minor feature enhancements based on feedback from the Vientiane and 5-province trials.

- Security & access audits: Regularly review User & Access Management logs to ensure role-based access is being followed and to prevent unauthorized system entry.

- Backup & recovery: Maintain a schedule for database backups to prevent data loss in the event of cloud service interruptions during the pilot phase.

Technical Support (Helpdesk)

- Support to DOA & PAFO: Provide technical assistance to staff in the five target provinces (Luangnamtha, Phongsaly, Bokeo, Luangprabang, and Oudomxay) to resolve login issues or data entry errors during the pilot phase.

- Bug reporting workflow: Establish a clear reporting channel (e.g., WhatsApp or a simple Google Form) that allows users to report issues encountered during daily operations.

- Knowledge base management: Update the User Guide and SOPs as new features are added or as the interface evolves, ensuring the documentation remains a relevant "living" resource.